## Slide 1
Review 5 M2 ERTS PROJECT
Validation of EDF
&
Implementation of ED-H on Xenomai
Debus Alexy
Rayella Niranjan
25/01/2022

## Slide 2: Our team
C
C dev.
Debus Alexy
Rayella Niranjan
C dev.

## Slide 3: Table of contents
1 Context
2 Key question
3 Approach
4 Objectives
5 Planning
6 Progress
7 Project evolutions
8 Presentation of sprint 4

## Slide 4: 1. Context
Meeting with the professor (M.Queudet) on october the 15th :
The interest here is to put into applications a dynamic-priority energy aware scheduling strategie ED-H through the use of a Real-time kernel.
We will use Xenomai, I mean a dual kernel configurations : a Linux kernel (using Ubuntu distributions) supplementing by a RT co-kernel (Cobalt)
A Master student recently integrated EDF into Xenomai…

## Slide 5: 2. Key question
How could we manage to integrate/validate ED-H on Xenomai ?
​
​
We need to have ED-H working without affecting integrity of other scheduling policies (fixed priority, EDF).
​
Et si je n’ai pas
de robot réel ?
Et si je n’ai pas
de robot réel ?

## Slide 6
3. Approach
Learn about Xenomai
Validate/Assert EDF implementation on Xenomai
Understand EDF implementation
Learn about ED-H
Implement ED-H In Xenomai
Validate/Assert ED-H implementation on Xenomai
The project will be split into sprints (1 sprint = 2 weeks)

## Slide 7: 4. Primary objectives
1) Installation of modified Xenomai and validation for EDF integration
Metric : report for modifications added to have a functional installation + tests to validate xenomai-EDF (report + source code)
Estimated time : 10h
2) Development of a linux module to grab battery information and transfer to Cobalt
Metric : guideline for the creation/usee of the linux module + source code for the linux module
Estimated time : 25h
3) ED-H implementation and validation on Xenomai
Metric : guideline for the creation/use of the linux module + source code for the linux module + source code for ED-H implementation + source code for fake battery module
Estimated time : 50h
Remaining time : 15h (Redaction of the final report, PWP presentation, handle git repo.)
Primary objectives are established at the beginning of the project

## Slide 8: 5. Planning
Provisional planning:

## Slide 9: 5. Planning
Effective planning:

## Slide 10: 6. Progress
0) Development of linux module to grab battery information
Results: Start implementation of a simple linux module (using kernel header file linux/power_supply)
2 weeks (08/10 - 17/10)
- In charge : Debus Alexy
1) Installation of Xenomai EDF
Results: Successfully installed Xenomai and validate EDF for no-premption test cases
3 weeks (18/10 - 11/11)
In charge : Debus Alexy & Rayella Niranjan
2) Validation of Xenomai EDF
Results: Validate EDF for premption test cases
3 weeks (13/11 - 26/11)
- In charge : Debus Alexy
3) Linux battery module
Results: Working linux module to receive battery information
2 weeks (29/11 - 13/12)
- In charge : Debus Alexy

## Slide 11: 6. Progress
4) ED-H source code integration in Xenomai + battery module deployment
Results: source code for ED-H on Xenomai
(+ communication with battery module and/or fake battery module)
4 weeks ++ (17/12 - 25/01)
- In charge : Debus Alexy

## Slide 12: 7. Project evolution
Actual : (06/01 - 25/01) ED-H understanding
  1. ED-H logic part.
  2. End of project report
Future (25/01 – ...) :
End report redaction / Add all files/documentations in Github repo.

## Slide 13: 7. Project evolution
Actual : (06/01 - 25/01)
  Modification for Alchemy API
  Correction of batt.c source file for XDDP communication
  Compilation (Kernel linux / Xenomai source code)
  Report redaction
  Add patch for EDF / ED-H
Future (25/01 – ...) :
Test XDDP comm. + end project documentation

## Slide 14
8. Presentation of sprint 4.b
Modification for battery source file

## Slide 15
8. Presentation of sprint 4.b
Modification for Alchemy API
RTIME

## Slide 16
8. Presentation of sprint 4.b
Function xnsched_pick_next in kernel/cobalt/sched.c

## Slide 17
9. Future
Compute slack_time & slack_energy for each task
Function xnsched_pick_next in kernel/cobalt/sched.c

## Slide 18
Thanks for your attention.
Do you have any questions ?​

## Slide 19
EDF files
Main files to check for modifications :
kernel/cobalt/sched-dyna.c
kernel/cobalt/sched.c
kernel/cobalt/posix/thread.c
kernel/cobalt/thread.c
lib/alchemy/task.c
include/cobalt/kernel/sched-dyna.h
include/cobalt/kernel/sched.h
include/cobalt/kernel/thread.h
include/alchemy/task.h
Minor files to check for modifications :​
​
include/mercury/boilerplate/sched.h​
kernel/cobalt/posix/sched.c​ ​
include/cobalt/uapi/sched.h​
include/cobalt/kernel/schedparam.h​
​
include/cobalt/kernel/list.h​
include/cobalt/kernel/schedqueue.h​ ​
lib/copperplate/internal.c​
lib/copperplate/threadobj.c​

## Slide 20: Deliverables